## Slide 1: HumbleDevs
Even
Bendik
Joachim
Linh (kundekontakt)
Amalie (teamlead)

## Slide 2: Project methodology
Kanban
Pair programming
Notes: Linh

## Slide 3: Class Diagram 1st Iteration

## Slide 4: Demo
Tiled
Placing robot with (x,y) coordinates
Notes: Bendik

## Slide 5: Challenges
Slow start
  LibGDX
  Git and Github
How to construct the map
  Dynamic map?
  Pool of premade maps?
Notes: Joachim

## Slide 6: Solutions
Library - practise
Practise in both git and Github
Responsibility
Notes: Amalie

## Slide 7: Improvements
Use the tools (Slack, GitHub, kanban) more actively
More open communication
Better workflow
Notes: Amalie

## Slide 8: Eventual Changes
Ask each other for help
Better use of Kanban
Better commit messages
Clearer work allocation - everybody knows what to do
Notes: Even